|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone | Task Name | Duration | Start | Finish |
| **1** | **Product Design Specification** | **11 days** | **Mon 2/16/15** | **Fri 2/27/15** |
|  | Product Description | 6 days | Mon 2/16/15 | Sat 2/21/15 |
|  | Project Schedule & Milestones | 5 days | Sun 2/22/15 | Thu 2/26/15 |
| **2** | **Phase 1: Virtual Device Setup** | **30 days** | **Fri 2/27/15** | **Thu 4/9/15** |
|  | Manual Target Device Setup | 3 days | Fri 2/27/15 | Tue 3/3/15 |
|  | Target Device Snapshots | 7 days | Wed 3/4/15 | Thu 3/12/15 |
|  | Boot Target Device From Snapshots | 7 days | Fri 3/13/15 | Mon 3/23/15 |
|  | Automate Boot From Snapshot | 7 days | Tue 3/24/15 | Wed 4/1/15 |
|  | Extend Boot From Snapshot To Second API | 6 days | Thu 4/2/15 | Thu 4/9/15 |
| **3** | **Phase 2: Device Sensors Simulation** | **32 days** | **Fri 4/10/15** | **Sun 5/24/15** |
|  | Sensor Monitor APP | 2 days | Fri 4/10/15 | Mon 4/13/15 |
|  | Create Sensor Events | 7 days | Tue 4/14/15 | Wed 4/22/15 |
|  | Override Sensor Events Data | 7 days | Thu 4/23/15 | Fri 5/1/15 |
|  | Adjust Events Sample Rate | 5 days | Sat 5/2/15 | Thu 5/7/15 |
|  | Extend Types Of Sensors | 7 days | Fri 5/8/15 | Sun 5/17/15 |
|  | Create Automated Regression Testing Platform | 6 days | Mon 5/18/15 | Sun 5/24/15 |
| **4** | **Project Demo** | **10 days** | **Mon 5/25/15** | **Fri 6/5/15** |
|  | Presentation Slot | 10 days | Mon 5/25/15 | Fri 6/5/15 |